* We agreed that the noter is also the agenda maker
* We talked about Git
* We talked about what everyone did in Week 1:

IJsbrand: Uploaded ReadME,

Tamer: Uploaded ReadME & maked the chair and noter planning.

Micheal: Uploaded ReadME.

Oliver: Uploaded ReadME

Nima: Uploaded ReadME, Made the pages:GUI,

Himanshu: Uploaded ReadME, Did research about databases which we can use.

Orhan Rauf: Uploaded ReadME Sketch of interface, made model of activity class, Mailed to

get API.

* Talked about the API.
* Releases, milestones and sprints
* Devide Tasks:
  + Nima and Tamer will fix the GUI
  + Himanshu and Ijsbrand will work on database and server
  + Oliver, Micheal and Orhan Rauf: Functional part client and server
* Swing
* We need to work with Scrum even before the lecture
* We can use anything: Server-client communtication
* HTTPS is bonus!
* Test everything except the GUI!
* Maiven part is a structure of the code
* Mattermost to connect TA’s.